## Slide 1
RWDPLATFORM / GOVERNED ANALYTICS DELIVERY
Product | Implement the full RWD analytics workflow
02 / Product · W1–32
A single governed workflow for all RWD work (data products, feasibility, studies and dashboards), from protocol to validated results.
DELIVERABLE
PLAN + FOUNDATIONS
BUILD + ANALYSIS
INTEGRATE + TEST
PILOT + HANDOVER
W1–4
W5–8
W9–12
W13–16
W17–20
W21–24
W25–28
W29–32
CHECKPOINTS | FORMAL SIGN-OFF REQUIRED BEFORE EACH PHASE PROCEEDS
W4 · SCOPE APPROVED
Scope and standards approved
W20 · BUILD COMPLETE
End-to-end workflow validated
W24 · READY FOR PILOT
Regression and QC testing passed
W28 · GO-LIVE
Pilot accepted; go-live approved
W32 · HANDOVER
Service transitioned to support
STARTING POINT
In place today: the specification builder and a library of R analysis modules. This plan delivers the remaining components and integrates them end to end.
DEPENDS ON
OMOP CDM migration (in progress) · Clinical definitions layer · R runtime on Databricks · AI governance approval · Hosting and publishing environment
A SCIENTIFIC INTENT, DEFINITIONS & DATA READINESS
F01
Researcher Portal & Spec Builder
Governed intake and protocol-to-specification authoring
F02
Functional Contract Library
Versioned, schema-validated contracts encoding temporal logic, e.g. gaps, switch rules and combination windows for LOT
F03
Clinical Definitions Integration
Version-controlled concept sets and code lists per contract
F04
Data Source Mapping
Structured claims and EHR data, plus clinical notes via local clinical NLP, mapped to OMOP across therapeutic areas
B ANALYTICAL EXECUTION & EVIDENCE OUTPUTS
F05
Analysis Dataset (ADS) Builder
Contract-driven ADS build compiling longitudinal patient timelines, treatment eras and lines of therapy
F06
Analysis Toolkit
Parameterized R modules using validated OHDSI packages to apply cohort rules: LOT-based index dates, attrition and line-level endpoints
F07
Tables, Figures & Listings
Templated TFLs generated from model outputs and reconciled
F08
Feasibility & Quality Dashboards
Cohort attrition, data completeness and treatment patterns
C INDEPENDENT ASSURANCE & OPERATIONAL READINESS
F09
Independent Testing & Release
Reference-data regression testing and controlled releases
F10
Pilot, Training & Handover
Controlled pilot, SOPs, training and transition to support
AI ROLE · HUMAN-APPROVED
Maps protocol concepts (conditions, drugs, labs) to OMOP vocabularies (SNOMED, RxNorm, LOINC)
Converts plain-language rules into contract parameters
Validates concept sets against the definitions layer
Proposes source mappings
Injects cohort parameters into standardized, pre-vetted PySpark SQL templates
Populates variables into strict, pre-built statistical R-module templates (e.g., Cox, PSM)
Drafts results narratives
Flags data-quality anomalies
Runs automated critic checks
Drafts SOPs and user guidance
Notes: This is the 32-week plan to build the components that turn what we already have into one flow for all RWD work: data products, feasibility, studies and dashboards, from protocol to checked results. W1 is the agreed kickoff, not a calendar date.
Built today: the spec builder, which turns a protocol into a spec, and a library of R analysis modules. The plan builds the remaining components around them.
A (scientific intent, definitions and data readiness): the researcher portal around the spec builder, a library of versioned, machine-readable functional contracts (format decided at W4), clinical definitions, and mapping to OMOP and existing datasets. B (analytical execution and evidence outputs): the analysis dataset builder, the analysis toolkit built on our R modules, tables and figures, and dashboards. C (independent assurance and operational readiness): independent testing and release, and the pilot and handover.
AI is embedded in every deliverable and works inside deterministic boundaries: it fills pre-vetted templates and standard vocabularies rather than writing free-form production code. Its roles: mapping clinical intent to OMOP vocabularies (SNOMED, LOINC, RxNorm), generating contract drafts, validating concept sets against the definitions layer, proposing source mappings, injecting cohort parameters into pre-vetted PySpark SQL templates, populating pre-built R-module templates such as Cox and PSM, drafting results narratives, flagging data-quality anomalies, running automated critic checks, and drafting SOPs and user guidance. Every AI output is reviewed and approved by a person before it is used.
How to read it: each bar shows when that deliverable is built. Contracts and the portal start at W5; definitions, mapping and the ADS builder from W9 as OMOP and the clinical layer land; analysis, outputs and dashboards from W13. Everything is built by the W20 freeze, independent testing runs W13–24, and pilot and handover run W25–32.
Dependencies: the OMOP CDM migration, the clinical definitions layer, R enabled on Databricks, the AI ideation review, and hosting and publishing.
Checkpoints: W4 plan agreed. W20 build complete. W24 ready for pilot. W28 go-live, which is a decision, not a date. W32 handover. Each one is signed off before we move on.
Resourcing: indicatively three to four engineers plus protected scientific, method and QC time, confirmed at the investment gate.
If asked how the engine handles complex designs such as a line-of-therapy algorithm: we do not hand-code LOT logic for each protocol. The researcher states the rules in the portal, for example a new line when a drug is added more than 28 days after the first, or after a treatment gap longer than 60 days. Those rules are stored as parameters in a versioned functional contract (F02). The ADS builder (F05) reads the contract and applies the parameters to a pre-vetted, standard era-and-line algorithm over the OMOP drug exposure data, producing treatment eras and numbered lines such as first-line monotherapy, first-line combination or second-line switch. The analysis toolkit (F06) then applies cohort rules and line-level endpoints using validated R modules and OHDSI packages such as TreatmentPatterns and DrugUtilisation. Changing the rule means changing a parameter, not rewriting code, so every run is reproducible and auditable.